A.7 Log Book for Capstone Project

Mukesh Patel School of Technology Management & Engineering

Log Book for capstone project

Department: Information Technology

Program: Bachelor of Technology

Semester: VII

Project Title: RestockIQ: Demand Forecasting and Inventory Optimization for Food Retailers

Name of Faculty Mentor: Dr. Srikanth Pulipeti

Student Details

| Std No. | Roll No | Name | Contact (per. email) |
| --- | --- | --- | --- |
| Student 1 | A201 | Yatin Patil | yatin.patil043@nmims.in |
| Student 2 | A221 | Soumy Raghuvanshi | soumy.raghuvanshi116@nmims.in |
| Student 3 | A223 | Chinmay Patil | chinmay.patil123@nmims.in |

Group Members

| Roll No. | Name | Sign (Students) | Grades (By Faculty Mentor) |
| --- | --- | --- | --- |
| A201 | Yatin Patil |  |  |
| A221 | Soumy Raghuvanshi |  |  |
| A223 | Chinmay Patil |  |  |

Project Log Entries

Project Title: RestockIQ: Demand Forecasting and Perishable Inventory Optimization for Food Retailers

| Week No. | Duration | Work Carried Out | Remarks by Faculty Mentor | Sign |
| --- | --- | --- | --- | --- |
| 1 | 13 Jul 2026 to 19 Jul 2026 | Formed the project group under faculty mentor and initiated Literature Review & Requirement Finalization. Investigated operational challenges of daily food wastage and stockouts in artisan bakeries. Defined project aim, primary research questions, and structured the LaTeX review paper template. |  |  |
| 2 | 20 Jul 2026 to 26 Jul 2026 | Conducted extensive literature survey covering 25+ papers on statistical time series (ARIMA, SARIMA, Prophet) and stochastic inventory theory (Newsvendor). Commenced Dataset Collection & Verification: sourced candidate POS transaction logs. Prepared the Interim Development Plan (IDP). |  |  |
| 3 | 27 Jul 2026 to 02 Aug 2026 | Acquired and ingested French artisan bakery POS dataset (2021–2022). Audited data quality, cleaned transaction logs, and mapped store closure days (Mondays and Wednesdays). Analyzed day-of-week sales variation and synthesized domain findings for requirements. |  |  |
| 4 | 03 Aug 2026 to 09 Aug 2026 | Completed Literature Review & Requirement Finalization. Finalized functional and non-functional requirements. |  |  |
| 5 | 10 Aug 2026 to 16 Aug 2026 | Completed Dataset Collection & Verification. Commenced Flutter App Development Setup: configured Flutter cross-platform repository, Material 3 design tokens, theme palette, and screen navigation architecture for store managers. |  |  |
| 6 | 17 Aug 2026 to 23 Aug 2026 | Flutter App Development: built core mobile screens (dashboard overview, inventory cards, item list). Implemented baseline forecasting models (7-day rolling average, 4-week same-weekday average, seasonal naive) establishing benchmark lower bounds (WAPE 30.39%). |  |  |
| 7 | 24 Aug 2026 to 30 Aug 2026 | Flutter App Development: built item detail view and manual stock check-in screens. Commenced Model Training (Prophet + XGBoost): implemented baseline Facebook Prophet model capturing weekly and yearly additive seasonality. Explored Google Gemini LLM for operational briefings. |  |  |
| 8 | 31 Aug 2026 to 06 Sep 2026 | Advanced Flutter App Development (waste alert UI, settings view). Explored GBDT regressors on Prophet residuals; observed extreme sparsity on low-volume individual SKU series. |  |  |
| 9 | 07 Sep 2026 to 13 Sep 2026 | Evaluated Prophet baseline forecasts against gradient-boosted decision trees on residuals. Analyzed cross-validation accuracy across summer folds and finalized feature engineering for pooled modeling. |  |  |
| 10 | 14 Sep 2026 to 20 Sep 2026 | Completed Model Training and overcame SKU sparsity by transitioning from individual tree models to a pooled gradient-boosted decision tree (LightGBM) trained across all items with lag and calendar features. Implemented adaptive fallback for sparse items. |  |  |
| 11 | 21 Sep 2026 to 27 Sep 2026 | Locked the production hybrid ML architecture. Completed remaining 5% of Flutter App Development. Finalized dynamic state management, real-time forecast binding, and waste alert cards. Integrated teammate pull requests and froze frontend interfaces. |  |  |
| 12 | 28 Sep 2026 to 04 Oct 2026 | Provisioned and configured MongoDB Atlas cloud database cluster (restockiq). Designed collections for users, items, and batch forecasts. Conducted repository security audit, sanitized exposed credentials, and hardened .gitignore against secret leaks. |  |  |
| 13 | 05 Oct 2026 to 11 Oct 2026 | Implemented Backend API, Restock Logic & LLM Narrator: built FastAPI REST service with JWT auth, waste mitigation discount tiers (HIGH 20%, MEDIUM 10%), and Google Gemini API (gemini-3-flash-preview) with zero-math prompt grounding. Completed System Integration connecting mobile app to live backend. |  |  |
| 14 | 12 Oct 2026 to 18 Oct 2026 | Containerized FastAPI backend using Docker and deployed live to Render cloud hosting. Configured GitHub Actions CI/CD workflows, automated keepalive health pings, nightly batch forecasting scheduler, and reverse-proxy rate limiting. |  |  |
| 15 | 19 Oct 2026 to 26 Oct 2026 | Testing & Evaluation: executed 38-fold weekly backtesting (Model A 26.06% pooled WAPE, Canonical Hybrid 22.51% summer folds), 200-iteration circular weather placebo test (weather rejected), and 68,883-unit Newsvendor simulation. Passed 55/55 test suite across all 5 tiers. |  |  |

| Date: ____________________ Place: Shirpur | _________________________ Dr. Srikanth Pulipeti Faculty Mentor Department of Information Technology, MPSTME, Shirpur |
| --- | --- |